## Slide 1: Product Roadmap — Q2 2026
AI Teammate — Elevate Demo

## Slide 2: Q2 Priorities
Launch AI Teammate Day 100 experience
  Complete notification system overhaul
  Ship evaluation framework v2
  Accessibility audit and remediation

## Slide 3: What Changed
Moved interview mode to Q3 based on research findings
  Accelerated DW overview work to align with sales cycle
  Added compliance milestone per legal request

## Slide 4: Dependencies & Risks
Day 100 feature dependent on Dexter API availability
  Notification work blocked on design sign-off (Sophie)
  Compliance milestone needs external audit vendor